Q7503 Principles of Project Management

Course Syllabus

# Description

Q7503 provides an overview of the roles, responsibilities, and management methods of the technology project manager.  The course assumes no prior knowledge in management techniques and is intended to teach students how to develop approaches and styles of management for software projects.  The course assumes a basic understanding of analysis techniques.

# Instructor	John Musser

Email		jm2217@columbia.edu

URL		http://www.columbia.edu/~jm2217

Class Session	Wednesday 6:10-9:10

Office Hours	After class, via email, or by appointment

# Course Objectives

- To provide students with a clear understanding of the unique risks, issues, and critical success factors associated with technology projects

- To introduce students to the role and function of project management

- To explain the stages and process of the project life cycle

- To understand the various techniques for planning and managing a technology project

- To examine basic methodologies for software design, development, testing and implementation

- To examine various techniques for managing a software development team

- To understand the need and techniques for managing users and user expectations

- To learn project planning techniques through the use of Microsoft Project

# Grading

Midterm				20%

Final					20%

Course Project				25%

Homework				20%

Attendance/Class Participation		15%

# Required Textbooks

- Rapid Development, McConnell, Steve, Microsoft Press, 1996, ISBN 1-55615-900-5.

- Information Technology Project Management, Schwalbe, Kathy, 2nd ed., Course Technology, 2002, ISBN 0-619-03528-5 (this text includes a 120 day evaluation copy of MS-Project 2000).

- Note that during the term I will also assign readings from online resources. You will be given the appropriate URLs during class and these will be listed on the class web site.

# Software

Microsoft Project 2000 or 2003 (evaluation copy included in Schwalbe text).

NOTE: This syllabus will change: Please use the class web site for the latest schedule.

| Class | Topic | Reading/Homework |
| --- | --- | --- |
| Class 1 | Course Overview Course Introduction Project Management (PM) Fundamentals The PM field and job market People, Process, Product, Technology 36 Classic Mistakes |  |
| Class 2 | Overview of Project Management PMI Processes Software project phases Organizational structures Project charter Statement of Work (SOW) | Readings (to be completed prior to this session): McConnell: chapters 1-4 Schwalbe: chapters 1-2, 11 “Project Procurement Management” (336-345) |
| Class 3 | Planning Phase Development lifecycle models Matching lifecycles to projects Project plans Work Breakdown Structures (WBS) | Readings: McConnell: 7 “Lifecycle Planning” Schwalbe: 3 “Project Integration Management” (62-67), 4, “Project Scope Management” URL assigned: “Project Plan Template” Homework Due: Project Charter for your project |
| Class 4 | Estimation and Budgeting Estimation Budgeting Project selection NPV, ROI, Payback models | Readings: McConnell: 8 “Estimation” Schwalbe: 6, “Project Cost Management” (157-175) |
| Class 5 | Scheduling Project network diagram fundamentals PERT techniques Gantt charts Critical chain scheduling Mid-term preview | Readings: McConnell: 9, “Scheduling” Schwalbe: 5, “Project Time Management” Homework Questions: Initial Work Breakdown Structure (WBS) for your project |
| Class 6 | Hands-on MS-Project & Mid-Term Exam - Using MS-Project - Mid-Term Exam |  |
| Class 7 | Risk and Change Management Mid-term review Risk management Change control More MS-Project | Readings: McConnell: 5 “Risk Management”, 14 “Feature-Set Control” Schwalbe: 10, “Project Risk Management”, Appendix A “Guide to Using Microsoft Project 2000” (447-477) |
| Class 8 | Development Management Team models Requirements process Configuration management Software metrics Programming languages & tools Managing conflict and motivating MS-Project: Assigning Resources | Homework Reading: McConnell: 11 “Motivation”, 13 “Team Structure” Schwalbe, 8, “Project Human Resource Management” URLs to be assigned (on Requirements Process) Homework Questions: Top 10 Risk List for your project |

| Class 9 | Project Control Status reporting Project metrics Earned value analysis Communications Techniques Process Improvement MS Project: (a) Resource leveling (b) Other views | Homework Reading: McConnell: 17-19 Schwalbe, 6 “Project Cost Management” (175-184), 9 “Project Communication Management”, 15 “Controlling” |
| --- | --- | --- |
| Class 10 | System Test Process Test specifications Black box and white box testing Test scripts Unit and integration testing Acceptance test specifications Test tools MS Project: (a) Reporting | Readings: Schwalbe: 7 “Project Quality Management” URLs as assigned on class site Homework Assignment: Develop and submit an initial copy of the project plan (limited to tasks & milestones) for your individual project |
| Class 11 | Final Phases & Other Issues Project Recovery Documentation Cutover/Migration Post Project Reviews Closing MS Project: (a) Advanced features | Readings: McConnell: 16 “Project Recovery” Schwalbe: 16 “Closing” URLs as assigned on class site |
| Class 12 | Project Success Management support Expectations Success metrics Final exam review | Homework Reading: URLs to be assigned Homework Due: Develop and submit a copy of the final project plan (include durations, resources, links, successors & predecessors) for your individual project |
| Class 13 | Final Exam |  |

# Class Projects and Policies:

- Homework Policy:  Unless otherwise noted, homework is due in the class following the assignment.  Homework should be printed and legible.  Homework on disk will not be accepted.

- Team Project Policy:  Team projects should be submitted both in hard and soft copy.  Soft copy should be sent by e-mail only.  Team project pieces are due as assigned.

- Exam Makeup Policy: There will be no makeup exams except for extenuating circumstances.

- Return of Final Exam and Team Projects: According to CTA policy, students need to provide a self-addressed stamped envelope if they wish to have exams returned to them.  The CTA office will no longer hold final exams for pickup.  Team projects can be returned to one team member by providing a self-addressed stamped envelope.